# Project Planning Phase

Date: 31 January 2026

Team ID: LTVIP2026TMIDS24602

Project Name: ShopEZ Hub – One-Stop Shop for Online Purchases

## Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Initialize full-stack project structure (client, server, shared folders) | 2 | High | All |
| Sprint-1 | Database Setup | USN-2 | Configure PostgreSQL and define schemas for User, Product, Order | 2 | High | Backend Team |
| Sprint-2 | Authentication | USN-3 | Implement User Registration & Login with password encryption | 3 | High | Backend Team |
| Sprint-2 | Product Management | USN-4 | Create API to add, update, delete products (Admin) | 5 | High | Backend Team |
| Sprint-3 | Product Display | USN-5 | Fetch and display products dynamically in frontend | 4 | High | Frontend Team |
| Sprint-3 | Cart & Order System | USN-6 | Implement Add to Cart, Place Order, Order Storage | 3 | High | Full Stack Team |
| Sprint-4 | Order Management | USN-7 | Enable Order History and Cancellation Feature | 2 | Medium | Backend Team |
| Sprint-4 | UI Enhancement | USN-8 | Improve UI using Tailwind CSS and optimize navigation | 3 | High | Frontend Team |

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 27 January 2026 | 30 January 2026 | 4 | 30 Jan 2026 |
| Sprint-2 | 8 | 31 January 2026 | 03 February 2026 | 8 | 03 Feb 2026 |
| Sprint-3 | 7 | 04 February 2026 | 07 February 2026 | 7 | 07 Feb 2026 |
| Sprint-4 | 5 | 08 February 2026 | 10 February 2026 | 5 | 10 Feb 2026 |

## Velocity Calculation

Average Velocity = (4 + 8 + 7 + 5) / 4

Average Velocity = 6 Story Points per Sprint

## Burndown Chart Explanation

The burndown chart tracks remaining story points across sprints. As each sprint progresses, completed tasks reduce the total pending workload, showing steady project completion toward final release.